Revised 14-day RAG project plan BRIEF

I am building a physics/scientific paper RAG assistant as an employability project for AI / software engineering roles. The goal is not to build a production-grade system with every possible feature. The goal is to build a clean, interview-ready end-to-end project that demonstrates:

- document ingestion

- chunking

- embeddings

- retrieval

- LLM prompting

- answer generation with citations / source grounding

- basic architectural understanding of vector search

- ability to explain design choices and iterate sensibly

The project should stay tightly scoped and prioritise features that are:

- useful for learning,

- helpful in interviews,

- realistic within limited time alongside other commitments.

Core principle

Avoid overengineering. A smaller project that is finished, understood, and explained well is better than a huge project that is half-built.

Phase 1 — Core pipeline working

Day 1–3: Build the first working RAG prototype

Objectives

Build a simple end-to-end pipeline over one PDF:

- load PDF text

- split into chunks

- embed chunks

- embed the user query

- retrieve top relevant chunks

- build a prompt from retrieved context

- send prompt to LLM

- return an answer

Tasks

- Write a function to extract text from a PDF

- Store extracted text page-by-page

- Chunk text into manageable pieces

- Use a sentence-transformer model for embeddings

- Implement cosine similarity retrieval

- Retrieve the top k chunks for a query

- Build a prompt using retrieved chunks

- Send the prompt to the LLM and print the answer

Deliverable

A working script that answers questions about a single PDF using retrieved context.

What matters most

Understanding the pipeline clearly:

- documents become chunks

- chunks become vectors

- query becomes a vector

- similarity search finds useful chunks

- LLM answers from those chunks

Phase 2 — Make the retrieval more robust

Day 4–5: Improve chunking and retrieval visibility

Objectives

Make retrieval more reliable and easier to inspect.

Tasks

- Add overlapping chunking

- Print / inspect:

  - top retrieved chunk scores

  - page numbers

  - chunk IDs

- Optionally remove references/bibliography sections if they pollute retrieval

- Test different chunk sizes and overlaps

Deliverable

A prototype where retrieval can be debugged and explained, rather than treated as a black box.

What matters most

Be able to explain:

- why overlap helps

- why chunk size matters

- why retrieved chunks should be inspectable

Phase 3 — Add a more “real” retrieval architecture

Day 6–7: Replace brute-force retrieval with FAISS

Objectives

Upgrade from looping through all chunk embeddings manually to using a proper vector index.

Tasks

- Install FAISS

- Convert stored embeddings into a FAISS index

- Use the query embedding to search the index

- Return the top k nearest chunks

- Confirm results still make sense compared to brute-force cosine search

Deliverable

A version of the RAG system using FAISS for vector similarity search.

What matters most

Be able to explain in interviews:

- what brute-force retrieval is

- why FAISS is useful

- when FAISS matters and when brute-force is still fine

Important scope note

FAISS is an architectural improvement, not the main value of the whole project. Do not get stuck here for too long.

Phase 4 — Improve answer grounding

Day 8–9: Make answers more trustworthy and usable

Objectives

Make the answers better grounded in the retrieved material.

Tasks

- Include page numbers in the retrieved context

- Show which pages / chunks were used

- Encourage the model to say clearly when the answer is not in the context

- Optionally make the answer include simple source references like:

  - “Based on pages 2 and 4...”

  - or “Sources used: pages 2, 4, 5”

Deliverable

A version that feels more like a real assistant and less like a raw LLM call.

What matters most

Be able to explain:

- why RAG reduces hallucination

- why citations / source grounding matter

- why retrieval quality affects final answer quality

Phase 5 — Clean up and make it interview-ready

Day 10–11: Refactor, document, and simplify the story

Objectives

Make the project presentable.

Tasks

- Clean repetitive or messy code

- Keep model loading efficient

- Organise functions clearly

- Write a README that explains:

  - what the project does

  - why you built it

  - the architecture

  - the tools used

  - example questions

  - limitations

  - next possible improvements

- Prepare a short spoken explanation of the full pipeline

Deliverable

A repo that another person can understand quickly.

What matters most

Being able to talk through the design in a calm, structured way.

Phase 6 — Optional polish if time remains

Day 12–14: Add only one or two high-value extras

These are optional. Only do them if the core system already works well.

Option A — Multiple PDFs

Support querying across several documents instead of just one.
Store metadata such as:

- document name

- page number

- chunk ID

- text

- embedding / FAISS mapping

This is a strong extension because it makes the project feel more realistic without changing the core architecture too much.

Option B — Save and reload embeddings / FAISS index

Avoid recomputing everything every time the script runs.

This is useful because it shows practical engineering thinking.

Option C — Lightweight UI

Add a very simple Streamlit front end:

- upload a PDF

- type a question

- show the answer

- show retrieved chunks / pages

Only do this if the backend is already stable.

Option D — Compare chunking/retrieval settings

Run a small experiment:

- different chunk sizes

- different overlaps

- compare retrieval quality / answer quality

This is especially good for interviews because it shows analytical thinking.

Final target outcome

By the end of the project, the ideal result is:

- a working RAG assistant over scientific PDFs

- chunking with overlap

- embeddings using a sentence-transformer model

- FAISS-based retrieval

- grounded LLM answers using Gemini

- visible page/chunk sourcing

- a clean README

- a project you can confidently explain end-to-end

Suggested changes / improvements to the original plan

These are deliberate updates to keep the scope sensible.

Suggested change 1

Treat FAISS as an early-to-mid architectural improvement, not as a progress marker that defines whether the whole project is “on track.”

Reason:
FAISS is useful, but getting the end-to-end prototype working first is more important than forcing FAISS in immediately.

Suggested change 2

Push multiple PDFs and extra polish toward the end as optional extensions.

Reason:
They are valuable, but they should not distract from finishing the core single-document system.

Suggested change 3

Prioritise explanation, readability, and interview discussion value over adding too many frameworks.

Reason:
For your goal, being able to explain your own code and decisions matters more than stacking tools like LangChain just to sound advanced.

Suggested change 4

Aim for one clean optional extra, not five.

Reason:
A polished core project plus one meaningful extension is usually stronger than a messy pile of features.

- load_pdf_text(): We take an input file pdf we cant work with, then use PdfReader to read it into an object we can work on. We call this reader. we then create an empty list to store all the text. We print the number of pages since reader.pages is all the pages, each indexed, so len(reader.pages tells us # of pages. We then start a for loop, where enumerate (within the loop) assigns each object in reader.pages (so each page) an index. Then we use the class member function extract_text() on each page to extract the dummy variable text, storign the text for that page that iteration. Then for 'truthy' nonzero text extractions we get a true condition, so append this text to all_text. If not we print an error message and begin the loop again for the next. At the end we return all_text, but each page is separated by a new line, and .join joins all the pages into one object of course separated. we then call this function in the main body.

- Updated load_pdf_text, so that instead of all_text storing a list, where each element of the list is the text of a page, we now use a dictionary for each page, where the key “page_number” refers to the page number, and “text” refers to the text on said page. So we renamed all_text to pages_data, which stores info as pages_data = [{"page_number": 1, "text": "page1 text"}, {"page_number": 2, "text": "page2 text"}, {"page_number": 3, "text": "page3 text"}] rather than all_text = ["page1 text", "page2 text", "page3 text"]. This also preserves page number info, where joining strings together before didn’t manage to do. So we now store a list of dictionaries rather than a list of strings.

- Chunk_pages(): this takes 2 inputs, the pages we had from before (list of dictionaries) and chunk_size which im guessing is the number of characters in a chunk. we create an empty list called chunks and initialise chunk_id at 1. Then we loop over all the pages, defining page_number and text for each. Then we say for characters in the range from 0 to the length of text on the page with a step size of 1000. we say the chunk of text is equal to the start of the text up to the thousandth character. we append this to chunks, keeping the prior info of the dictionary for each element, but now adding on a piece of info chunk_id. We then add 1 to chunk id for the next loop, and start from here for the next thousand char. Once we reach len(text) the loop ends, and we move onto the next page, dividing into chunks. The chunk_id is decided to be unique for each chunk, so the id is initialised once, and increases with each chunk. Rather than page 1 chunk 1, page 1 chunk 2, page 2 chunk 1, page 2 chunk 2, we instead use page 1 chunk 1, page 1 chunk 2, page 2 chunk 3, page 2 chunk 4 etc. When processed the function returns the full list of chunks, keeping full dictionary info, so chunks[0][“page_number”] still works. UPDATED: To allow some overlap of chunks, to avoid cutting sentences mid sentence, an overlap parameter is added. Now, the step size is defined as step = chunk_size - overlap, ensuring some overlap of chunks. A check at the start is added to ensure the overlap doesn’t exceed chunk size, to avoid redundant chunks. Then there is also two exit conditions added to the chunking loop. The first skips the chunk if its returned as empty after using .strip(). The second exits if start + chunk size is greater than len(text). Since each chunk is taken from start:start+chunk_size, where start is the starting index for that chunk, this basically checks is this chunk covering the end of the page, if so then break, to avoid redundant chunks. ALSO updated to include the file_path as a part of the dictionary.

- Add_embeddings(): takes chunks as inputs (the divided text from before stored as a list of dictionaries), and uses a pretrained model “all-MiniLM-L6-v2”, selected using the SentenceTransformer() function and referred to as model here. Next, we assign the name texts to the ‘text’ attribute/key from the dictionary of each chunk in chunks. These texts are embedded (converted to a high dimensional vector, here 384 dimensions when testing on the first chunk only) using model.encode(), where model is the selected pretrained model, and encode acts as a member function to embed. Using zip, each chunk is paired to its associated vector embedding, and then in a for loop, each embedding is converted to a python list using embedding.tolist(), as they often start as numpy arrays, which don’t work as well with dictionaries. Then within this loop that goes over all chunks (and their associated embeddings, adds a new key “embedding” to each chunk, which is this Python list storing the vector values. So overall the function embeds each chunk using the model, converts this embedding to a python list, and adds it to each chunk’s dictionary under a new key.

- Embed_query(): Simpler version of the last function, finds vector embedding of the query asked by user, which will be compared to chunks in the text to find relevant data

- Cosine_similarity(vec1, vec2): Converts vec1 and vec2 (usually python lists here) to numpy arrays we can perform mathematical operations on. Then finds the dot product, and divides by the norm of each vector, returning cosθ=v1⋅v2v1|v2|, a similarity comparator.

- retrieve_top_chunks_OLD(): takes 3 inputs, query, chunks, top_k=3. The query is embedded as a vector and called query_embedding. An empty list is created called scored_chunks. With a loop, for each chunk in the chunks list, it is assigned a score, by comparing its similarity with the query, then (score, chunk) is appended to the initially empty 'scored_chunks'. Here each chunk is a dictionary with page number, chunk id, text, embedding vector, while the score is the similarity comparison to the query. After this, scored_chunks are sorted using .sort(key, reverse=True). New syntax is used here, key is what the list is sorted by, which we set equal to lambda x: x[0]. This means take input x (which will be one element of scored_chunks (score, chunk)) and return the first element. So this sorts the list by score, and reverse=True is so that we order high to low. We return scored_chunks[:top_k], which provides the most similar 3 chunks to the query (not necessarily 3, its whatever we set top_k to). Overall, it finds the top_k chunks in terms of vector (cosine) similarity to the query.

- Retrieve_top_chunks(): Takes the query and gives it an embedding, as a 2d NumPy array storing float32 (shape = (1, 384)). It’s 2D as FAISS expects a batch of queries. This is then normalised (Euclidean norm) as the chunks were. Next, index.search(query_embedding, top_k) then searches the index object which stores the chunks and their embeddings and finds the top k chunks with highest similarity to the query embedding. This returns two NumPy arrays, the first storing the top k scores (descending order), so shape (1,3) then the second with the indices of the top k chunks. These are stored under names scores, indices. As before an empty list called top_chunks is created. Using enumerate, an index is given to each object (score, index) by first zipping the score and index together to join them. This index given by enumerate acts as a rank, since the list is in descending order, and we start from 1. The FAISS index (not the rank one) is used to search embedded_chunks for the top 3 chunks original dictionaries, and these are then each appended to top_chunks in a tuple with their similarity score. So we return (score, chunk), where chunk is the dictionary.

- Find_references_start(): Takes text as input, splits the text into lines, and goes through, line by line with enumerate so we have an index for each line. Line.strip() is used to strip whitespace at the start and end of each line, and re.fullmatch() is used to check if this stripped line contains exactly one of the options from “References|REFERENCES|Bibliography|BIBLIOGRAPHY”. If so then we return that line index, if not then move to the next line. When this index is returned, the function ends. If no line is found within the loop, then None is returned.

- Remove_references_section(): We take pages as input and initialise an empty list, cleaned_pages. using a for loop we go through each page, and call the text on the page text. We then find the start index of references using find_references_start(text). Now since we are going page by page, up to the page where references is found, start_idx will not be found, so if start_idx is none, that page is appended to the cleaned_pages. else is when the start_idx is found, in which case, we divide the pages text into lines, and keep the text up to the line with the references header. Then if kept_text.strip() checks that we actually have lines with text before the reference heading, if we do then we append this page up to the final line containing text before references. We then break to end this, since the rest of the pages are references. we then return cleaned_pages. An improvement would be to check for an appendix, in principle easy but going to ignore for now. This function is motivated by the fact that the top chunks returned previously contained a chunk full of references only.

- Build_context() takes top_chunks as input, which is of form (score, chunk) for each element. It initialises a context string as empty, and for each element in top_chunks, it assigns an index using enumerate, starting from 1. It then essentially combines the top 3 chunks into one string, separated by 2 new lines between each, and each containing a header. It returns context, which is the combined string of the top 3 chunks.

- Build_prompt() simply prints an f string containing the context, query and a message to the LLM which will answer the query. UPDATED: since including FAISS, had to include index as an argument. Also updated again so it only takes context as an input. This function is only called with answer_query so the context is found and fed into this function internally.

- Ask_llm(): sends the built prompt to the API using client.responses.create(), creating a response object using the specified model, gpt-5.4. Also, we earlier specified client = OpenAI(). We then obtain a response, and we return response.output_text, which returns the output text attribute of the response. UPDATED: since openAI charge money for their api this was replaced by gemini’s model. This involved some slightly different syntax, such as messages being provided to the LLM, including a system message, acting as a rule sheet for the model, and then a user message which contained the prompt we want answering. There is also a temperature parameter initially set to 0.2 which affects the randomness of answers. A lower value is more focused and deterministic, which is likely desired here. Also, client.responses.create() was changed for client.chat.completions.create(). We return response.choices[0].message.content; this does the same thing as response.output_text but the response object itself is slightly different now since we have integrated gemini, so the API response structure is different. Additionally, since we are no longer using OpenAI’s API, OpenAI() now required explicit arguments to specify my gemini api key and specify that we are using the gemini server.

- Load_dotenv() and api_key = os.getenv(“GEMINI_API_KEY”) are now used. The first reads in variables from the .env file where my private gemini api key is stored (and named). The second then opens the temporary object storying the .env variables and fetches the value “GEMINI_API_KEY” and assigns it name api_key.

- Answer_query(): basically uses build_prompt() and ask_llm() in one function so its easier to read. We feed in our query, all chunks, and how many of the top chunks we want for context, to filter for the best chunks and build context into a single string using these chunks. This is used to create a prompt, which is fed to gpt-5.4 and returns a text response we call answer. This answer is then returned. UPDATED: Created a new dictionary internally using the tuple in top_chunks of form (score, chunk), so we now have dictionarys of form{page number, text, chunk id, score (rounded to 4dp)}

- Python-dotenv reads key value pairs from the .env file, setting them as environment variables for the program to do. It looks for a file called .env in the current directory if given no path.

- Build_faiss_index(): Takes embedded chunks as input, which is a list of dictionaries with keys {page number, text, chunk id, embedding}. It creates a NumPy array storing the embedding vectors from each chunk, storing as data type float32, as required by FAISS. This array containing all the embeddings (each row is a vector, each column a component) is called embeddings. Using faiss.normalise_L2(embeddings), these are normalised to the Euclidian norm, such that the sum of squares of an embedding’s components is 1. Next the dimension is extracted as the width of the array (axis 1, where each vector occupies a row on axis 0). Next, a FAISS index object is created, which only stores objects of the dimension we use (384), compares vectors using the inner product, and is a flat index, meaning it searches exactly rather than approximately. This object is then filled using the embeddings array. The function returns this filled index object.

- Note: functions such as cosine similarity, embed_query and the old retrieval function are now redundant with the inclusion of FAISS. These are kept as a reference to the flow but are no longer in use, and have been renamed to avoid confusion.

- Save_pipeline(): we take embedded_chunks and index objects and store to the selected file paths for chunk info and index info. These files under these file paths have default names, which doesn’t overwrite the text with each run (without extra code when calling in main). json.dump just takes the list of dictionaries, writing as json text into the file (opening the file in writing mode, and with takes care of closing the file when done). we use faiss.write_index, the faiss built in function to convert the index object to a binary file and store in the file named. once these are both added and saved, we print "Pipeline saved."

- Load_pipeline(): similarly to save_pipeline, but instead reads the saved information from both the chunk json file and index binary file. Returns these which are used for comparison

- The two above functions are then used to save time when doing a re-run on the same pdf. It checks firstly whether the files exist, and if they do it loads the previous files. It then checks the sources key of the first dictionary, if it is a different source to the current pdf, we overwrite and redo the whole process of chunking, embedding etc. Also, if the files don’t exist it creates new files and goes through the same process.